**Meeting Minute 2**

**Meeting Date: 7 Oct 2020**

| **Attendance** | | |
| --- | --- | --- |
| **Name** | **Student Number** | **Present / Not Present** |
| Huang Junde | 6347046 | Present |
| Dany | 7083105 | Present |
| Priscilla Kai Ting Loo | 6278632 | Present |
| Eng Yong Tee | 6347186 | Present |
| Hai Tian Jonathan Khoo | 5922033 | Present |
| Yap Yuan Xin | 6278905 | Present |
| Hwang Qi Hsin, Jasmine | 6276672 | Present |

**Agenda:**

1. The team is progressing on the updates made to the user stories
2. The team is progressing on the updates made to the use case description
3. The team is progressing on the diagrams (i.e. class, BCE and sequence)
4. The team is to clarify on requirements for the front end development

**Progress Report**

| **Work Completed in this meeting** | * Finalizing our user stories * Develop class diagram for login * Develop sequence diagram for login |
| --- | --- |
| **Work to be completed in next meeting** | * Finish class diagram for all other use cases * Finish sequence diagram for all other use cases * Wireframing and coding for sprint 1 |
| **What went well and why?** | * There was more discussion and interaction this week, with little to no conflict * Everyone was contributing useful inputs |
| **What is not going well and why?** | * We needed some time in trying to understand the concepts of the sequence and BCE diagrams, so that took up quite some time |
| **Suggestions/Issues** | * We have already clarified with Mr Terence on what is needed to be changed and have clarified all our doubts |

**Discussion Summaries:**

Team has removed redundant certain user stories upon further clarification with Terrence

Draft (please feel free to edit )

Team has consulted with Terrance and made changes to the user stories , use case description and started on the development of the class and sequence diagram. While in the process of discussion of required deliverables that need to be done by the next meeting has also been brought up.